BUG REPORT SUMMARY

Project: App Testing Service
Report Date: 7/12/2025
QA Engineer: Israk Hossain Pantho

EXECUTIVE SUMMARY

During comprehensive testing of the App Testing Service website, 8 critical and high-priority bugs were identified across core functionalities including user registration, authentication, navigation, and purchase flows. These defects severely impact user experience, data integrity, and business operations. Immediate attention from the development team is required.

DETAILED BUG LIST

BUG ID: BUG-REG-001

Reference: TC-REG-06_07
Module: User Registration
Severity: Critical
Priority: P1
Description:
Account creation succeeds even when the Name field is left blank. Only email, phone, and password are validated.
Expected Behavior: System should reject registration and show "Name is required" error.
Actual Behavior: Account is created with empty name field.
Impact: Data integrity compromised; incomplete user profiles.

BUG ID: BUG-REG-002

Reference: TC-REG-07
Module: User Registration
Severity: High
Priority: P1
Description:
System creates accounts without verifying email existence/validity.
Expected Behavior: Email validation should check domain/format authenticity.
Actual Behavior: Accepts any email pattern without verification.
Impact: Fake accounts, spam registrations, email bounce issues.

BUG ID: BUG-AUTH-001

Reference: TC-LOGIN-05
Module: User Login
Severity: Medium
Priority: P2
Description:
Error message states "Password must be at least 6 characters" when requirement is 8 characters.
Expected Behavior: Message should say "Password must be at least 8 characters".
Actual Behavior: Shows incorrect 6-character requirement.
Impact: User confusion, inconsistent validation messaging.

BUG ID: BUG-AUTH-002

Reference: TC-LOGIN-07_13
Module: Password Recovery
Severity: Critical
Priority: P1
Description:
"Forgot Password" function accepts email but sends no reset link.
Expected Behavior: System sends password reset email to registered address.
Actual Behavior: No email sent; no user feedback.
Impact: Users cannot recover accounts; support workload increases.

BUG ID: BUG-CONTACT-001

Reference: TC-CONTACT-01_17
Module: Contact Us
Severity: High
Priority: P1
Description:
Subject field validation shows "Invalid email address" instead of subject-related error.
Expected Behavior: Should show "Subject is required" or similar.
Actual Behavior: Shows irrelevant email validation message.
Impact: User confusion, poor error messaging.

BUG ID: BUG-NAV-001

Reference: TC-NAV-01_18
Module: Website Navigation
Severity: Medium
Priority: P2
Description:
"Blog" footer link redirects to homepage instead of blog page.
Expected Behavior: Link should navigate to blog page.
Actual Behavior: Scrolls to homepage top.
Impact: Broken navigation, poor user experience.

BUG ID: BUG-NAV-002

Reference: TC-NAV-02_19
Module: Website Navigation
Severity: Medium
Priority: P2
Description:
"About Us" footer link redirects to homepage instead of about us page.
Expected Behavior: Link should navigate to about us page.
Actual Behavior: Scrolls to homepage top.
Impact: Broken navigation, poor user experience.

BUG ID: BUG-PRICING-001

Reference: TC-PRICING-01_22
Module: Pricing/Purchase
Severity: Critical
Priority: P1
Description:
"Get Started Now" buttons on pricing cards are completely unclickable.
Expected Behavior: Buttons should be clickable and initiate purchase/signup flow.
Actual Behavior: Buttons are disabled/no action on click.
Impact: Direct revenue loss; users cannot purchase services.

BUG SUMMARY BY PRIORITY

CRITICAL (P1): BUG-REG-001, BUG-AUTH-002, BUG-PRICING-001
HIGH (P1): BUG-REG-002, BUG-CONTACT-001
MEDIUM (P2): BUG-AUTH-001, BUG-NAV-001, BUG-NAV-002

RECOMMENDED FIX ORDER

- Immediate (Sprint 1): BUG-PRICING-001, BUG-AUTH-002, BUG-REG-001

- High Priority (Sprint 2): BUG-REG-002, BUG-CONTACT-001

- Follow-up (Sprint 3): BUG-AUTH-001, BUG-NAV-001, BUG-NAV-002

TEST ENVIRONMENT

- Browser: Chrome

- Device: Laptop

- Test Data: Real user scenarios