TEST EXECUTION REPORT

Project: App Testing Service
Test Cycle: TC-001 | Comprehensive Functional Testing
Execution Date: 07/12/2025
Tester: Israk Hossain Pantho
Report Date: 07/12/2025

EXECUTIVE SUMMARY

A total of 29 test cases were executed covering Registration, Login, Navigation, Contact, Pricing, Dashboard, and Support functionalities. 8 critical bugs were identified, with 3 being Critical (P1), 2 High (P1), and 3 Medium (P2) severity. The overall test pass rate is 72.4% (21/29), indicating significant quality issues requiring immediate attention.

TEST EXECUTION METRICS

| Module | Total Tests | Passed | Failed | Pass Rate |
| --- | --- | --- | --- | --- |
| Registration | 7 | 5 | 2 | 71.4% |
| Login | 9 | 7 | 2 | 77.8% |
| Contact Us | 2 | 1 | 1 | 50% |
| Navigation | 3 | 1 | 2 | 33.3% |
| Social Media | 1 | 1 | 0 | 100% |
| Download | 1 | 1 | 0 | 100% |
| Pricing | 1 | 0 | 1 | 0% |
| Dashboard | 1 | 1 | 0 | 100% |
| Support | 3 | 3 | 0 | 100% |
| UI | 1 | 1 | 0 | 100% |
| TOTAL | 29 | 21 | 8 | 72.4% |

DETAILED TEST RESULTS

✅ PASSED TEST CASES (21)

Registration Module (5/7 Passed)

- TC-REG-01_01: Create account with valid data ✅

- TC-REG-02_02: Block duplicate email registration ✅

- TC-REG-03_03: Check 8-character password rule ✅

- TC-REG-04_04: Validate email format ✅

- TC-REG-05_05: Check all required fields ✅

Login Module (7/9 Passed)

- TC-LOGIN-01_08: Login with valid credentials ✅

- TC-LOGIN-02_09: Login with wrong password ✅

- TC-LOGIN-03_10: Login with unregistered email ✅

- TC-LOGIN-04_11: Login with empty email ✅

- TC-LOGIN-06_13: Login with invalid email format ✅

- TC-LOGIN-08_15: Show/hide password toggle works ✅

- TC-LOGIN-09_16: Remember me function works ✅

Contact Us Module (1/2 Passed)

- TC-CONTACT-02_18: Contact form works with valid Subject ✅

Navigation Module (1/3 Passed)

- TC-SOCIAL-01_20: Social media links work correctly ✅

Other Modules (All Passed)

- TC-DOWNLOAD-01_21: Download App button redirects ✅

- TC-DASH-01_23: App list shows properly ✅

- TC-SUPPORT-01_24: Submit support ticket ✅

- TC-SUPPORT-02_25: Ticket without app selection ✅

- TC-SUPPORT-03_26: Ticket without message ✅

- TC-SUPPORT-04_27: File upload validation ✅

- TC-SUPPORT-05_28: Cancel/clear functionality ✅

- TC-UI-01_29: Notification icon clickable ✅

❌ FAILED TEST CASES (8)

| Test Case ID | Test Case Title | Status | Defect ID | Severity |
| --- | --- | --- | --- | --- |
| TC-REG-06_06 | Registration fails when name field is empty | ❌ FAIL | BUG-REG-001 | Critical |
| TC-REG-07_07 | Registration with unused email succeeds | ❌ FAIL | BUG-REG-002 | High |
| TC-LOGIN-05_12 | Login with empty password | ❌ FAIL | BUG-AUTH-001 | Medium |
| TC-LOGIN-07_14 | Forgot password link works | ❌ FAIL | BUG-AUTH-002 | Critical |
| TC-CONTACT-01_17 | Contact form shows wrong validation message | ❌ FAIL | BUG-CONTACT-001 | High |
| TC-NAV-01_18 | Blog link redirects to wrong page | ❌ FAIL | BUG-NAV-001 | Medium |
| TC-NAV-02_19 | All footer links work correctly | ❌ FAIL | BUG-NAV-002 | Medium |
| TC-PRICING-01_22 | "Get Started Now" button not clickable | ❌ FAIL | BUG-PRICING-001 | Critical |

DEFECT ANALYSIS

Severity Distribution

| Severity | Count | Percentage |
| --- | --- | --- |
| Critical (P1) | 3 | 37.5% |
| High (P1) | 2 | 25% |
| Medium (P2) | 3 | 37.5% |
| Low (P3) | 0 | 0% |

Impact Assessment

| Impact Area | Affected Bugs | Business Impact |
| --- | --- | --- |
| Revenue Loss | BUG-PRICING-001 | Direct sales blocked |
| Security | BUG-REG-002, BUG-AUTH-002 | Fake accounts, account lockout |
| Data Integrity | BUG-REG-001 | Incomplete user profiles |
| User Experience | BUG-CONTACT-001, BUG-NAV-001, BUG-NAV-002 | Confusing errors, broken navigation |
| Usability | BUG-AUTH-001 | Inconsistent messaging |

MODULE-WISE QUALITY ASSESSMENT

High Risk Modules (Failure Rate > 30%)

- Pricing Module: 100% failure (critical revenue impact)

- Navigation Module: 66.7% failure (poor user experience)

- Contact Module: 50% failure (professionalism impact)

- Registration Module: 28.6% failure (data integrity issues)

Stable Modules (100% Pass Rate)

- Social Media Links

- Download Functionality

- Dashboard Features

- Support Ticket System

- UI Components

PRIORITIZED RECOMMENDATIONS

Phase 1 - Immediate Fix (Next 24-48 Hours)

- BUG-PRICING-001: Enable purchase buttons - Revenue Critical

- BUG-AUTH-002: Fix password reset email - Security Critical

- BUG-REG-001: Add name field validation - Data Integrity

Phase 2 - High Priority (This Week)

- BUG-REG-002: Implement email format validation

- BUG-CONTACT-001: Correct subject field error messages

Phase 3 - Medium Priority (Next Sprint)

- BUG-AUTH-001: Fix password length message

- BUG-NAV-001: Correct Blog link destination

- BUG-NAV-002: Fix About Us link navigation

TEST ENVIRONMENT DETAILS

- Browser: Chrome (Latest Version)

- Device: Laptop (Windows 10/11)

- Network: Stable broadband connection

- Test Data:

  - Valid emails: panthofdh97@gmail.com

  - Test accounts with existing data

  - Various invalid data patterns

RISK ASSESSMENT

| Risk Level | Description | Mitigation |
| --- | --- | --- |
| HIGH | Revenue loss due to blocked purchases | Fix BUG-PRICING-001 immediately |
| HIGH | User account lockout (password reset broken) | Fix BUG-AUTH-002 with priority |
| MEDIUM | Data quality degradation | Fix BUG-REG-001 before next release |
| MEDIUM | Poor user experience | Address navigation and validation issues |

CONCLUSION

The App Testing Service website has significant quality issues affecting core business functions. While basic functionality works (72.4% pass rate), critical defects in pricing, account recovery, and data validation require immediate attention. The development team should prioritize fixing the 3 critical bugs before any further releases.

APPROVALS

Test Execution Completed By:
Israk Hossain Pantho
QA Engineer

Date: 07/12/2025